Software Test Plan (STP) - Online Exam Portal

Project: Online Exam Portal
Version: 1.1
Authors: Tanusha Prakash, Guntupalli Manaswi, Vidimalla Guru Teja
Date: 19 October 2026
Status: Pending team review

Revision 1.1, 19 October 2026: Manaswi (Codex assisted preparation). Align planned checks and scope with #17/#19; correct team names. Team approval and runtime execution remain pending.

# 1. Introduction

Purpose: This document defines the initial test plan for Release 1 of the Online Exam Portal. It specifies test scope, features, strategy, environment, responsibilities, traceability and planned test cases.

Scope: Testing covers authentication/authorization, exam and question management, student attempts/timing/submission, automatic evaluation, results and defined non-functional/security requirements. Out-of-scope future features are not tested.

References: Online Exam Portal SRS v1.1, SAD v1.1, Project Plan, RTM.

Definitions: SRS - Software Requirements Specification; SAD - Software Architecture and Design Specification; STP - Software Test Plan; RTM - Requirements Traceability Matrix; API - Application Programming Interface; RBAC - Role-Based Access Control.

# 2. Test Items

Authentication and RBAC module

Exam and Question Management module

Student Exam Attempt module

Evaluation and Results module

React frontend user workflows

Express REST APIs and MongoDB persistence

Security controls and measurable NFRs

# 3. Features to be Tested

AUTH-FR-01..03 - login, logout and role authorization

EXAM-FR-01..04 - draft exam CRUD and publication

QUES-FR-01..03 - MCQ management and validity

ATT-FR-01..06 - availability, attempt, answers, timer and submission

EVAL-FR-01..02 - evaluation and score persistence

RES-FR-01..02 - authorized result viewing

ADMIN-FR-01 - minimal user/role management

Primary FR-08 also covers the owned-exam dashboard (#37). The complete 17-primary-to-21-functional requirement crosswalk and TC-RBAC-01 through TC-RBAC-26 specifications are in docs/RELEASE_1_AGREEMENT.md (#17/#19), pending team review. This supplements the existing cases without renumbering their IDs.

OEP-NF-001..005 - performance, persistence/reliability, compatibility, coverage and safe errors

OEP-SR-001..006 - password storage, authentication, RBAC, ownership, answer secrecy and backend validation

# 4. Features Not to be Tested

Negative marking

AI question generation or AI/video proctoring

Reusable question bank

Course/enrollment subsystem

CSV export and advanced analytics

Offline synchronization

Native mobile application

Multiple result-release modes; public self-registration, retakes and answer-key disclosure beyond the minimal release are not required.

Third-party production hosting infrastructure not used by the team

# 5. Test Approach / Strategy

Unit tests - business logic, validation, score calculation and utility functions.

Integration/API tests - Express routes, middleware, MongoDB persistence and module interactions using Jest/Supertest.

Frontend tests - important React components and user interactions using React Testing Library.

System tests - end-to-end instructor and student workflows in a development/test environment.

Regression tests - rerun affected automated tests after fixes and before sprint completion.

Performance tests - verify defined response-time target under classroom-scale load.

Compatibility tests - verify core workflow in Chrome and Edge.

Entry Criteria: relevant feature is implemented on an integration branch/build; required test data/environment are available; blocking setup defects are resolved.

Exit Criteria: planned critical test cases for the sprint are executed; no open critical defect blocks the working increment; mapped acceptance criteria are satisfied; deviations are documented.

## 5.1 Security Validation

Verify plaintext passwords are never stored.

Verify protected APIs reject unauthenticated requests.

Verify Students cannot invoke Instructor/Admin operations.

Verify ownership checks prevent cross-student result/attempt access and cross-instructor exam access.

Inspect active-attempt API responses to ensure correct answers are not exposed.

Use the shared permission matrix to test every active role, anonymous/inactive access, valid foreign IDs, Admin non-inheritance, non-Admin escalation, current-session role/deactivation effects, logout replay, CSRF and retained historical references. TC-RBAC-01 through TC-RBAC-26 give fixtures, actions and expected outcomes; all remain Not Executed until real runs are recorded.

Send malformed/invalid state-changing requests and verify backend validation rejects them safely.

# 6. Test Environment

Hardware: standard developer/student laptops.
Software: React client, Node.js/Express server, MongoDB test/development database.
Tools: Jest, Supertest, React Testing Library, browser developer tools/Postman as needed, GitHub Actions and Jenkins for CI, SonarQube for static analysis, GitHub Issues/Projects for defect/backlog tracking.
Test Data: dummy Student/Instructor/Admin accounts, draft/published exams, MCQs, attempts and expected scores. No real personal data is required.

# 7. Test Schedule

| Milestone | Planned Period |
| --- | --- |
| Test case design / backlog mapping | Before and during Sprint 1 |
| Sprint 1 execution | 19 Oct - 23 Oct 2026 |
| Sprint 1 regression / video evidence | By 23 Oct 2026 |
| Sprint 2 execution | 26 Oct - 30 Oct 2026 |
| Final regression and documentation freeze | By 30 Oct 2026 |

# 8. Test Deliverables

Software Test Plan (this document)

Mapped manual/automated test cases

Automated test scripts

Test data/fixtures

CI/test execution logs

Coverage and SonarQube reports where applicable

Defect/retest records

Final Test Summary / validation evidence

# 9. Roles and Responsibilities

| Role / Member | Responsibility |
| --- | --- |
| Tanusha | Exam/Question feature tests; shared integration/security validation |
| Manaswi | Student attempt/timer/submission tests; shared integration validation |
| Vidimalla Guru Teja | Evaluation/results tests; shared integration validation |
| All team members | Review failing tests, fix owned defects, maintain traceability and contribute system testing |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Late integration of modules | Integrate incrementally during each sprint and maintain API contracts. |
| Unstable test database/data | Use controlled dummy test data and reset/seed scripts where needed. |
| Authentication/authorization defects | Prioritize negative RBAC/ownership tests early. |
| Time constraints | Automate repeatable backend tests and focus Release 1 scope. |
| Requirement deviation | Update SRS/SAD/STP/RTM and explain deviations in final demo. |

# 11. Assumptions & Dependencies

MongoDB development/test database is available during execution.

All three team members can run the project locally.

The SRS requirement IDs remain stable; changes are versioned and traced.

Dummy accounts and test exams can be created without real personal information.

# 12. Suspension & Resumption Criteria

Suspend a test activity if the test environment is unavailable, the build cannot start, a blocking defect prevents the majority of relevant cases, or test data is corrupted. Resume after the blocking issue is resolved and a smoke test confirms the environment/build is usable.

# 13. Test Case Management & Traceability

Every planned test has a unique ID and maps to one or more SRS requirement IDs. Actual Result and Status remain "Not Executed" until the test is actually run. The RTM will be updated as implementation progresses.

For each agreement case, record the tested commit, exact fixture/preconditions, observed result and run/report link when executed under its implementation issue and #53. Documentation review and passing repository checks are not application-test results.

## 13.1 Planned Test Cases

| Case ID | Req IDs | Description | Preconditions | Steps | Expected | Actual | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-AUTH-01 | AUTH-FR-01 | Valid login | Registered Student exists | Enter valid email/password; submit | Student dashboard/authenticated state | Not Executed | Not Executed |
| TC-AUTH-02 | AUTH-FR-01 | Invalid login rejected | Registered user exists | Enter correct email and wrong password | Login rejected; no authenticated state | Not Executed | Not Executed |
| TC-SEC-01 | AUTH-FR-03, OEP-SR-003 | Student cannot access Instructor create-exam API | Authenticated Student | Send POST /api/exams with valid payload | 403/authorization error; no exam created | Not Executed | Not Executed |
| TC-EXAM-01 | EXAM-FR-01 | Instructor creates draft exam | Authenticated Instructor | Submit valid title/start/duration | Exam saved with Draft status and owner | Not Executed | Not Executed |
| TC-EXAM-04 | EXAM-FR-04, QUES-FR-03 | Invalid incomplete exam cannot publish | Owned draft missing valid question configuration | Request publish | Publish rejected; status remains Draft | Not Executed | Not Executed |
| TC-QUES-01 | QUES-FR-01, QUES-FR-03 | Add valid MCQ | Owned draft exists | Add question with >=2 options and exactly one correct | Question saved under exam | Not Executed | Not Executed |
| TC-ATT-01 | ATT-FR-01 | Student sees only eligible published exams | Student plus draft/published/future exams exist | Open available exams | Only eligible published exam listed | Not Executed | Not Executed |
| TC-ATT-03 | ATT-FR-03, OEP-NF-002 | Saved answer persists across navigation/refresh | Active attempt exists | Select answer, save, navigate/refresh | Same selected response remains | Not Executed | Not Executed |
| TC-TIME-01 | ATT-FR-04 | Refresh does not reset timer | Active timed attempt exists | Record remaining time, refresh page | Remaining time continues from server deadline | Not Executed | Not Executed |
| TC-SUB-01 | ATT-FR-05 | Manual submission freezes attempt | Active attempt with answers | Submit and then attempt to change answer | Submitted state saved; later modification rejected | Not Executed | Not Executed |
| TC-SUB-02 | ATT-FR-06 | Timeout finalizes attempt | Attempt reaches deadline | Allow timer to expire then try to save response | Attempt finalized/changes rejected | Not Executed | Not Executed |
| TC-EVAL-01 | EVAL-FR-01, EVAL-FR-02 | Score calculated correctly | Submitted attempt with known correct/incorrect/unanswered answers | Trigger/complete submission | Stored score is 1 per correct and 0 per incorrect/unanswered response; maximum equals published question count. | Not Executed | Not Executed |
| TC-SEC-02 | RES-FR-01, OEP-SR-004 | Student cannot view another student result | Two Students and one result each | Student A requests Student B result/resource | Access denied | Not Executed | Not Executed |
| TC-SEC-06 | OEP-SR-005 | Correct answers hidden during active attempt | Active Student attempt | Inspect question API/network response | No correctOption/correct-answer data returned | Not Executed | Not Executed |
| TC-NF-PERF-01 | OEP-NF-001 | API response-time target | Test environment and representative endpoints | Generate classroom-scale load up to 30 concurrent users | 95th percentile non-file API <= 2 seconds | Not Executed | Not Executed |
| TC-NF-COMP-01 | OEP-NF-003 | Browser compatibility | Deployed test build | Run core login->exam->result flow in Chrome and Edge | Core workflow succeeds in both browsers | Not Executed | Not Executed |

# 14. Test Metrics & Reporting

Percentage of planned test cases executed

Pass/fail count and percentage

Requirement coverage percentage

Open defects by severity

Backend line coverage for scoped business-logic modules

Performance metric for OEP-NF-001

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Team Reviewer |  |  |
| Course Evaluator |  |  |